| Finding ID | Evidence Ref. | Criteria | Condition | Risk | Recommendation | Severity |
| --- | --- | --- | --- | --- | --- | --- |
| F-01 Incomplete MFA Enforcement | E-01, E-02 | MFA is required for users accessing corporate cloud services. | 15 of 186 active accounts lacked MFA, including 9 employees, 4 contractors and 2 service accounts. All could authenticate remotely. | Compromised credentials could allow unauthorised remote access without an additional authentication, potentially exposing sensitive data. | Enforce MFA for all remotely accessible accounts and promptly remediate existing exceptions. | HIGH |
| F-02 –#Inadequate User & Contractor Offboarding | E-01, E-03, E-07 | Employee accounts must be disabled within 24 hours of departure. Access should be removed when contractors no longer require it. | One former Finance Analyst account remained active for 23 days. Two other employee accounts were disabled after 2 and 6 days. One former contractor account remained active 3 months after their engagement ended, while 4 contractor accounts had no defined expiry date. | Former employees or contractors, could retain unauthorised access to system and confidential information after their legitimate business need has ended. | Strengthen the JML process so access is promptly revoked upon departure. Set defined expiry dates for contractor accounts and review access during notice periods according to business need and least privilege. | HIGH |
| F-03 Inadequate Periodic Access Reviews | E-01, E-04, E-10 | User access must be reviewed quarterly to confirm that permissions remain appropriate. | The Q2 2026 access review was not completed due to staff shortages. The Finance application was also absent from the previous Q1 review despite containing sensitive payroll and financial information. | Excessive or outdated permissions may remain undetected, allowing users to retain access they no longer require and increasing the risk of accidental or intentional misuse of sensitive information. | Complete access reviews within defined quarterly deadlines and include all critical applications. Strengthen RBAC to align permissions with job responsibilities and assign a backup owner for access reviews. | MEDIUM |
| F-04 Inadequate Governance of Shared Privileged Account | E-05, E-11 | Privileged access should be individually attributable and subject to appropriate authorization, monitoring and governance. | An enabled Shared-GlobalAdmin account with Global Administrator privileges is accessible by two IT engineers. No documented approval or governance process exists for its emergency use. | Shared credentials reduce accountability and traceability. Compromise or misuse could provide highly privileged access and potentially result in unauthorised administrative changes. | Use individually assigned privileged accounts for routine administration. Establish a documented break-glass procedure defining authorised users, permitted circumstances, approvals, secure credential handling, monitoring and post-use review. | HIGH |
| F-05 Inadequate Service Account Governance | E-08 | Service accounts should have documented ownership, defined purpose, appropriate privileges and securely managed credentials. | 6 of 17 service accounts had no documented owner. Three had privileged permissions and credentials unchanged for more than 18 months. IT could not confirm which applications depended on these accounts. | Unmanaged privileged accounts could remain unnecessary or excessively privileged without detection. Compromise or misuse could enable unauthorised system access, while undocumented dependencies could cause service disruption during account or credential changes. | Identify and document each service account's owner, purpose and dependencies. Review privileges and reduce unnecessary access. After dependency testing, securely manage and rotate privileged credentials using a controlled process. | HIGH |